Planning Logic

Project: Laptop Request Catalog - ServiceNow

Key Definitions:

A Sprint is a fixed period or duration in which a team works to complete a set of tasks.

An Epic is a big task or project that is too large to complete in one sprint. It is broken down into smaller tasks (stories) that can be completed over multiple sprints.

A Story is a small task. It is part of an Epic.

A Story Point is a number that represents how much effort a story takes to complete (usually in the form of Fibonacci series).

1 - Very Easy task

2 - Normal task

3 - Moderate task

5 -  Difficult task

Story Point Scale used: 1, 2, 3, 5 (Fibonacci)

Sprint 1

Update Set (Epic 1)

Create Local Update Set named Laptop Request in ServiceNow (USN-1) 2

Submit and Make the Local Update Set Current (USN-2) 1

Service Catalog Item (Epic 2)

Create Service Catalog Item named Laptop Request with required details (USN-3) 3

Add Variables to the Catalog Item such as Laptop Type, RAM, Storage, Purpose, Department (USN-4) 3

Total Story Points in Sprint 1 = 2 + 1 + 3 + 3 = 9

Sprint 2

UI Policy (Epic 3)

Create Catalog UI Policies to Show or Hide Fields Dynamically (USN-5) 3

UI Action (Epic 4)

Create UI Action to Add Custom Buttons on the Laptop Request Form (USN-6) 3

Export Update Set (Epic 5)

Export the Completed Update Set and Transfer Changes to Another Instance (USN-7) 2

Login To Another Instance (Epic 6)

Login to Another ServiceNow Instance and Retrieve the Exported Update Set (USN-8) 2

Testing (Epic 7)

Test the Laptop Request Catalog Item End-to-End for Fields, UI Policies and UI Actions (USN-9) 3

Submit a Laptop Request as an Employee and Confirm it is Logged in ServiceNow (USN-10) 2

Total Story Points in Sprint 2 = 3 + 3 + 2 + 2 + 3 + 2 = 15

Total Story Points Summary:

Sprint 1 = 9

Sprint 2 = 15

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 9 + 15 = 24

Number of Sprints = 2

Velocity = 24 / 2 = 12

Your team's velocity is 12 Story Points per Sprint.