Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 28 January 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS34875 |
| Project Name | Laptop Request Catalog - ServiceNow |
| Team Leader | Nelabhotla Venkata Naga Rohini |
| Team Members | P S Usha Rani, P Madhu Babu |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule for the Laptop Request Catalog project built on ServiceNow.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Update Set (Epic 1) | USN-1 | As an IT admin, I can open ServiceNow, search for Update Sets and create a new Local Update Set named 'Laptop Request'. | 2 | High | Rohini |
| Sprint-1 |  | USN-2 | As an IT admin, I can submit and make the Local Update Set current so all future changes are tracked under it. | 1 | High | Rohini |
| Sprint-1 | Service Catalog Item (Epic 2) | USN-3 | As an IT admin, I can create a Service Catalog Item named 'Laptop Request' with all required details such as category, description, and icon. | 3 | High | Rohini |
| Sprint-1 |  | USN-4 | As an IT admin, I can add variables to the Laptop Request catalog item such as laptop type, RAM, storage, purpose, and department. | 3 | High | Rohini |
| Sprint-2 | UI Policy (Epic 3) | USN-5 | As an IT admin, I can create Catalog UI Policies to show or hide fields dynamically based on the user's selections in the Laptop Request form. | 3 | High | Madhu Babu |
| Sprint-2 | UI Action (Epic 4) | USN-6 | As an IT admin, I can create a UI Action to add custom buttons or links on the Laptop Request catalog item for better user interaction. | 3 | High | Madhu Babu |
| Sprint-2 | Export Update Set (Epic 5) | USN-7 | As an IT admin, I can export the completed Update Set and transfer all catalog changes to another ServiceNow instance. | 2 | Medium | Madhu Babu |
| Sprint-2 | Login To Another Instance (Epic 6) | USN-8 | As an IT admin, I can log into another ServiceNow instance and retrieve the exported Update Set to deploy the Laptop Request catalog item. | 2 | Medium | Usha Rani |
| Sprint-2 | Testing (Epic 7) | USN-9 | As an IT admin, I can test the Laptop Request Catalog Item end-to-end to verify that all fields, UI policies, and UI actions work correctly. | 3 | High | Usha Rani |
| Sprint-2 |  | USN-10 | As an employee, I can submit a Laptop Request through the catalog and confirm the request is successfully logged in ServiceNow. | 2 | High | Usha Rani |

Story Point Summary

Sprint 1 Story Points: USN-1(2) + USN-2(1) + USN-3(3) + USN-4(3) = 9

Sprint 2 Story Points: USN-5(3) + USN-6(3) + USN-7(2) + USN-8(2) + USN-9(3) + USN-10(2) = 15

Total Story Points: 9 + 15 = 24

Number of Sprints: 2

Velocity = Total Story Points / Number of Sprints = 24 / 2 = 12 Story Points per Sprint

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | 7 Days | 28 Jan 2026 | 03 Feb 2026 | 9 | 03 Feb 2026 |
| Sprint-2 | 15 | 7 Days | 04 Feb 2026 | 10 Feb 2026 | 15 | 10 Feb 2026 |

Velocity

The team's velocity is calculated as the average story points completed per sprint.

Sprint 1 completed: 9 Story Points | Sprint 2 completed: 15 Story Points

Team Velocity = (9 + 15) / 2 = 12 Story Points per Sprint

Burndown Chart

A burndown chart tracks the remaining work (story points) versus time for each sprint. It helps the team visualize their progress and predict whether they will complete all tasks by the sprint end.

Sprint 1 Burndown (28 Jan - 03 Feb 2026):

Day 1: 9 points remaining → Day 7: 0 points remaining (all tasks completed on schedule)

Sprint 2 Burndown (04 Feb - 10 Feb 2026):

Day 1: 15 points remaining → Day 7: 0 points remaining (all tasks completed on schedule)

Sprint Planning Logic

Sprint 1 focuses on the foundation: creating the Local Update Set in ServiceNow to track all changes, building the Service Catalog Item named Laptop Request, and adding all required variables/fields. These are the highest priority tasks as nothing else can be built without them.

Sprint 2 focuses on the configuration and deployment: creating UI Policies to control field visibility, adding UI Actions for custom interactions, exporting the Update Set to another instance, retrieving and deploying it, and finally testing the complete Laptop Request Catalog Item end-to-end.

References

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

https://developer.servicenow.com/dev.do#!/learn/learning-plans/utah/new_to_servicenow/app_store_learnv2_buildmyfirstapp_utah_lab_overview